RAGAS Evaluation Using Local Ollama

1. Project Overview

This project was focused on building a local evaluation setup for RAG-based test cases using RAGAS and Ollama.

The main idea was to evaluate generated answers using an LLM locally instead of depending on an external API.

For this project, I used Ollama as the local model runtime and RAGAS for evaluating the responses.

The final setup was tested on 56 test cases.

2. Objective

The main objectives of the project were:

- Understand how RAG systems can be evaluated.

- Learn how RAGAS metrics work.

- Set up a local LLM using Ollama.

- Use a local LLM as an evaluator.

- Use a local embedding model for evaluation.

- Automate the evaluation of multiple test cases.

- Generate a final benchmark report.

3. What I Implemented

I created a Python-based evaluation pipeline.

The input data contains:

- Question

- Retrieved context

- Generated answer

- Ground truth

The script converts this data into the format required by RAGAS and evaluates each test case using three metrics:

- Faithfulness

- Answer Relevancy

- Context Precision

The results are then combined with the original test case information and saved to a CSV file.

A separate benchmark report is also generated.

4. Technology Used

The main technologies used were:

- Python

- RAGAS 0.4.3

- Ollama

- qwen2.5:3b

- nomic-embed-text

- Pandas

- Hugging Face Datasets

- Requests

5. How the Setup Works

The basic flow is:

Test Case Data

↓

Python Evaluation Script

↓

RAGAS

↓

Ollama

↓

qwen2.5:3b + nomic-embed-text

↓

Evaluation Metrics

↓

PASS / FAIL

↓

CSV + Benchmark Report

The qwen2.5:3b model is used as the evaluator LLM.

The nomic-embed-text model is used for embedding-related evaluation.

Everything is running locally through Ollama.

6. Metrics Used

Faithfulness

This checks whether the generated answer is supported by the retrieved context.

The threshold used in this project was 0.85.

Answer Relevancy

This checks whether the generated answer is relevant to the user's question.

The threshold was 0.80.

Context Precision

This checks how relevant the retrieved context is for the question.

The threshold was 0.80.

A test case is considered a PASS only when all three metrics meet their thresholds.

7. Final Results

The final evaluation was run on 56 test cases.

Total Test Cases : 56

PASS             : 22

FAIL             : 34

ERROR            : 0

Average scores:

Faithfulness      : 0.6092

Answer Relevancy  : 0.5793

Context Precision : 0.8929

The complete evaluation finished without errors.

Context Precision had the highest average score among the three metrics in this benchmark, while Faithfulness and Answer Relevancy were lower than their configured thresholds.

These results are being treated as the baseline for the current dataset and evaluation setup.

8. Challenges I Faced

Connecting Ollama with RAGAS

One of the initial challenges was connecting the local Ollama model with RAGAS in a way that worked with the installed RAGAS version.

I had to understand how RAGAS expected the evaluator LLM to be configured.

Embedding Compatibility

The Ollama embedding model did not initially provide all the methods expected by the RAGAS evaluation flow.

I created a small adapter to expose the required embedding methods such as embed_query() and embed_documents().

This was useful for understanding that integrating two libraries is not always just about connecting their APIs; their interfaces also need to match.

LLM Structured Responses

During testing, the local evaluator model sometimes had difficulty returning the exact structured output expected by the evaluation framework.

I configured the evaluation to handle individual evaluation failures without stopping the complete benchmark.

Long Evaluation Time

Running 56 test cases with three metrics required a significant amount of time because the evaluation was performed locally.

Because of this, I first ran a small number of test cases before running the complete benchmark.

9. What I Learned

The biggest learning from this project was understanding the difference between building a RAG application and evaluating a RAG application.

I learned that having a correct-looking answer is not enough. The answer also needs to be:

- Supported by the retrieved context.

- Relevant to the question.

- Based on useful retrieved information.

I also learned how LLM-as-a-Judge evaluation works and how the evaluator model itself can affect the final scores.

From the implementation side, I gained practical experience with:

- RAGAS

- Ollama

- Local LLMs

- Embeddings

- Python data processing

- API integration

- Custom adapters

- Automated evaluation

- Threshold-based test results

- Benchmark reporting

10. What I Would Improve Next

The current setup provides a working baseline, but there are several areas I would like to improve.

Evaluator Model Comparison

I would like to compare the results from qwen2.5:3b with other evaluator models to understand how much the evaluator model affects the scores.

Failed Test Case Analysis

The next step would be to analyze the 34 failed cases individually and identify whether the issue is related to:

- Retrieval

- Generated answer

- Ground truth

- Evaluation model

- Metric behavior

Better Reporting

The current CSV and text report can be extended into an HTML report with charts and metric distributions.

Regression Testing

The evaluation pipeline could also be integrated into CI/CD so that changes to a RAG system can automatically be evaluated against the same benchmark dataset.

11. Demo Flow

For the demo, I would explain the project in the following order:

Step 1 — Explain the Problem

Explain why RAG responses need to be evaluated instead of checking only whether the application returns an answer.

Step 2 — Explain the Solution

Show the RAGAS + Ollama architecture.

Step 3 — Show the Test Data

Show one or two sample test cases containing:

- Question

- Context

- Answer

- Ground Truth

Step 4 — Show the Code

Briefly explain:

- Dataset loading

- Ollama configuration

- Embedding adapter

- RAGAS metrics

- PASS / FAIL logic

- Result generation

Step 5 — Run a Small Test

Use a small test limit during the live demo so the evaluation can be shown without waiting for the complete benchmark.

Step 6 — Show the Final Benchmark

Show the completed 56-test-case results:

56 Test Cases

22 PASS

34 FAIL

0 ERROR

Then explain the three average metric scores.

Step 7 — Explain Learnings

Finish with the main challenges and what I learned from solving them.

12. Final Deliverables

The project deliverables are:

- GitHub repository containing the source code.

- README with setup and usage instructions.

- Evaluation results CSV.

- Benchmark report.

- This project demo and learning summary.

13. Conclusion

The project successfully resulted in a working local RAG evaluation pipeline using RAGAS and Ollama.

The complete benchmark of 56 test cases ran successfully with no evaluation errors.

More importantly, the project gave me practical experience with local LLMs, RAG evaluation, embeddings, LLM-as-a-Judge evaluation, Python automation, and benchmark reporting.

The current benchmark will serve as the baseline for further improvements and comparison of different evaluation approaches.